BILLSPLIT - 16 WEEK DEVELOPMENT CHECKLIST (UPDATED v2)

Start Date: Today
Launch Target: Week 16
Daily Commitment: 3-4 hours weekdays, 8-10 hours weekends

New Features Added:

- ✅ Multi-checkbox e-wallet selection for payment requests (Week 6)

- ✅ Payment tracking dashboard by e-wallet (Week 10)

- ✅ Payment method setup in Profile (Week 13)

✅ PRE-WEEK 0: SETUP (COMPLETED ✓)

- Install Flutter SDK

- Install Android Studio + Android emulator

- Install VS Code + Flutter extension

- Run flutter doctor (all green)

- Create GitHub account

- Install Git

- Test hello world Flutter app on emulator

- Create Flutter project: bill_splitter_app

- Initialize Git repo

- Create GitHub repo (private)

- Push initial commit

- Android toolchain configured (cmdline-tools installed)

- Accept Android licenses

- Project summary created

STATUS: ✅ READY TO START WEEK 1

📅 WEEK-BY-WEEK CHECKLIST

WEEK 1: DESIGN SYSTEM FOUNDATION

Day 1: Get Design System from Gemini ⬅️ START HERE

Your Task:

- Ask Gemini for design system (use prompt below)

- Share Gemini's full output with Claude

- Get Claude's reviewed/optimized version

- Document approved design system

Prompt for Gemini:

I'm building a Flutter app for bill splitting in Malaysia.

Design a color palette and design system for a glassmorphic,

Nintendo-inspired aesthetic. Should feel:

- Modern and playful

- Trustworthy (it's about money)

- Distinctly Malaysian (if possible)

- Soft gradients, rounded corners

- Suitable for light mode

Give me:

- Primary color palette (5-6 colors with hex codes)

- Font recommendations (Google Fonts)

- Spacing system

- Border radius standards

- How to implement in Flutter (theme.dart structure)

Day 2: Implement Design System

Your Task:

- Create folder structure:

lib/

core/

theme/

app_colors.dart

app_text_styles.dart

app_spacing.dart

app_theme.dart

widgets/

utils/

features/

home/

bills/

groups/

profile/

models/

services/

- Implement app_colors.dart (paste Claude's reviewed code)

- Implement app_text_styles.dart

- Implement app_spacing.dart

- Implement app_theme.dart

- Update main.dart to use your theme

- Run app - verify colors/fonts apply

- Commit to Git: "Setup design system"

Day 3: Install Core Packages

Your Task:

- Update pubspec.yaml:

yaml

dependencies:

flutter:

sdk: flutter

# UI & Animations

flutter_animate: ^4.5.0

glassmorphism: ^3.0.0

google_fonts: ^6.1.0

# State Management (we'll choose one)

# riverpod: ^2.4.0  # Option A

# provider: ^6.1.0  # Option B

# Navigation

go_router: ^13.0.0

# Firebase (we'll add these Week 5)

# firebase_core: ^2.24.0

# cloud_firestore: ^4.14.0

# firebase_auth: ^4.16.0

- Run flutter pub get

- Verify no errors

- Run app - should still work

- Commit: "Add core packages"

Day 4: Build Core Widgets - GlassContainer

Your Task:

- Ask Gemini: "Create a GlassContainer widget for my Flutter app. Should have:

  - Glassmorphic background (frosted glass effect)

  - Configurable blur strength

  - Configurable opacity

  - Rounded corners (use our border radius system)

  - Optional gradient overlay

  - Shadow support

  - Include code with the glassmorphism package."

- Share Gemini's output with Claude

- Create lib/core/widgets/glass_container.dart

- Paste Claude's reviewed version

- Test it: Create a simple screen showing 3 glass containers

- Commit: "Add GlassContainer widget"

Day 5: Build Core Widgets - Buttons

Your Task:

- Ask Gemini: "Create PrimaryButton and SecondaryButton widgets for my Flutter app. Should have:

  - Glassmorphic styling

  - Press animation (scale to 0.95, 150ms)

  - Haptic feedback on tap

  - Loading state (spinner)

  - Disabled state

  - Use our design system colors

  - Include full code."

- Share with Claude for review

- Create lib/core/widgets/primary_button.dart

- Create lib/core/widgets/secondary_button.dart

- Paste Claude's reviewed versions

- Test: Screen with both button types

- Commit: "Add button widgets"

Day 6-7: Navigation Structure

Your Task:

- Ask Gemini: "Create a bottom navigation bar for my Flutter app with 4 tabs:

  - Home (icon: home)

  - Bills (icon: receipt)

  - Groups (icon: people)

  - Profile (icon: person)

  - Use glassmorphic styling, smooth transitions, haptic feedback on tab change."

- Share with Claude

- Create empty screen files:

  - lib/features/home/home_screen.dart

  - lib/features/bills/bills_screen.dart

  - lib/features/groups/groups_screen.dart

  - lib/features/profile/profile_screen.dart

- Set up go_router navigation

- Implement bottom nav bar

- Add page transition animations

- Test: Navigate between all 4 screens

- Commit: "Setup navigation structure"

WEEK 1 CHECKPOINT:

- App has beautiful theme applied

- Can navigate between 4 empty screens smoothly

- Glass buttons work with animations

- Everything committed to Git

- Take screenshot, share with Claude

WEEK 2: ANIMATED COMPONENT LIBRARY

Day 1-2: Item Bubble Component

Your Task:

- Ask Gemini: "Create an ItemBubble widget for bill splitting. Should display:

  - Item name (left aligned)

  - Price in RM format (right aligned, bold)

  - Quantity badge (top-right corner)

  - Edit icon (tap to edit)

  - Delete gesture (swipe left to delete)

  - Glassmorphic background

  - Press animation (scale down)

  - Haptic feedback

  - Nintendo aesthetic with rounded corners."

- Share with Claude

- Create lib/core/widgets/item_bubble.dart

- Implement reviewed version

- Create test screen with 5 dummy items

- Test all interactions (tap, edit, swipe delete)

- Commit: "Add ItemBubble widget"

Day 3-4: Avatar Components

Your Task:

- Ask Gemini: "Create PayerAvatar and AvatarChip widgets:

PayerAvatar:

- Circular avatar (80px diameter)

- Colored background (pastel colors)

- User initials (2 letters, white text)

- Border when selected (3px white glow)

- Scale animation on press

- Haptic feedback

AvatarChip:

- Smaller version (40px)

- For use in lists

- Same style as PayerAvatar"

- Share with Claude

- Create lib/core/widgets/payer_avatar.dart

- Create lib/core/widgets/avatar_chip.dart

- Create color generator utility

- Test with 5 different avatars

- Commit: "Add avatar widgets"

Day 5: Bottom Sheet Modal

Your Task:

- Ask Gemini: "Create a SlideUpSheet widget - a bottom modal that:

  - Slides up from bottom (300ms animation)

  - Has backdrop blur

  - Draggable handle at top

  - Drag down to dismiss

  - Rounded top corners (24px)

  - Glassmorphic background

  - Keyboard-aware (scrolls with keyboard)"

- Share with Claude

- Create lib/core/widgets/slide_up_sheet.dart

- Test: Button that opens sheet with content

- Commit: "Add SlideUpSheet modal"

Day 6-7: Input Sheets

Your Task:

- Ask Gemini: "Create AddItemSheet - a modal for adding bill items:

  - Item name TextField

  - Price TextField (RM prefix, numeric keyboard)

  - Quantity selector (+/- buttons)

  - 'Add Item' button at bottom

  - Form validation

  - Uses SlideUpSheet as base"

- Share with Claude

- Create lib/features/bills/widgets/add_item_sheet.dart

- Implement form logic

- Test: Add items, validate inputs

- Commit: "Add AddItemSheet"

- Ask Gemini: "Create AddPersonSheet - modal for adding payers:

  - Name TextField

  - Color picker (show 8 pastel colors)

  - Avatar preview

  - 'Add Person' button"

- Share with Claude

- Create lib/features/bills/widgets/add_person_sheet.dart

- Test: Add people with different colors

- Commit: "Add AddPersonSheet"

WEEK 2 CHECKPOINT:

- ItemBubble works (edit, delete animations)

- Avatars look great with different colors

- Bottom sheets slide up smoothly

- Can add items and people via modals

- All interactions have haptics

- Committed to Git

- Share demo video/GIF with Claude

WEEK 3: MANUAL BILL CREATION

Day 1-2: Data Models

Your Task:

- Create lib/models/item.dart:

dart

class Item {

String id;

String name;

double price;

int quantity;

List<String> assignedTo; // payer IDs

}

- Create lib/models/payer.dart:

dart

class Payer {

String id;

String name;

Color color;

List<String> itemIds;

double total;

}

- Create lib/models/bill.dart:

dart

class Bill {

String id;

String name;

List<Item> items;

List<Payer> payers;

double tax;

double serviceCharge;

double total;

DateTime createdAt;

}

- Commit: "Add data models"

Day 2-3: State Management Setup

Your Task:

- Choose state management (discuss with Claude):

  - Option A: Riverpod (recommended)

  - Option B: Provider

  - Option C: Bloc

- Install chosen package

- Create lib/features/bills/providers/bill_provider.dart

- Implement basic state:

  - Create bill

  - Add item

  - Add payer

  - Update tax/service charge

- Test: Print state changes to console

- Commit: "Setup state management"

Day 4-5: Create Bill Screen - Part 1

Your Task:

- Create lib/features/bills/screens/create_bill_screen.dart

- Add bill name input at top

- Add "Add Item" floating action button

- Wire up AddItemSheet

- Display items as list of ItemBubbles

- Handle item edit (tap bubble → edit sheet)

- Handle item delete (swipe left)

- Show empty state when no items

- Test: Add, edit, delete items

- Commit: "Create bill screen - items"

Day 6-7: Create Bill Screen - Part 2

Your Task:

- Add "Add Person" button

- Wire up AddPersonSheet

- Display payers as horizontal scrolling row of avatars

- Add tax input field (percentage or fixed)

- Add service charge input field

- Calculate total automatically

- Display total in glassmorphic footer:

  - Subtotal

  - Tax

  - Service Charge

  - = Total (big, bold)

- Test: Create bill with 10 items, 4 people

- Commit: "Create bill screen complete"

WEEK 3 CHECKPOINT:

- Can manually create a full bill

- Items display and edit properly

- Payers display with avatars

- Calculations work correctly

- UI looks polished

- Share screenshot with Claude

WEEK 4: DRAG & DROP ASSIGNMENT

Day 1-3: Implement Drag & Drop

Your Task:

- Research Flutter Draggable and DragTarget

- Make ItemBubble draggable:

  - Add Draggable wrapper

  - Create drag feedback (semi-transparent bubble)

  - Add haptic on drag start

  - Add shadow during drag

- Make PayerAvatar a DragTarget:

  - Highlight on hover (glow effect)

  - Scale up slightly

  - Show "drop here" indicator

- Implement drop logic:

  - Assign item to payer

  - Update item color to match payer

  - Play success haptic

  - Update payer's total

- Test: Drag 10 items to 4 people

- Commit: "Implement drag and drop"

Day 4-5: Multi-Person Split Logic

Your Task:

- Support splitting items between multiple people:

  - Drop item on person A → assigned to A

  - Drop same item on person B → now split between A & B

  - Show "2 people" badge on item

- Calculate split amounts:

  - Divide item price by number of people

  - Add proportional tax/service charge

- Update payer totals in real-time

- Add "Clear Assignment" option (long press item)

- Test: Split items in various combinations

- Commit: "Add multi-person split"

Day 6-7: Split Summary Screen

Your Task:

- Create lib/features/bills/screens/split_summary_screen.dart

- Show each payer in expandable card:

  - Avatar + name at top

  - Total amount (large, bold)

  - Tap to expand → see assigned items

  - Subtotal breakdown

- Add "Request Payment" button (placeholder)

- Add confetti animation when split complete

- Add "Edit Split" button (goes back)

- Test: View summary for complex split

- Commit: "Add split summary screen"

WEEK 4 CHECKPOINT:

- Drag and drop feels smooth

- Items snap to payers satisfyingly

- Multi-person splits calculate correctly

- Summary screen looks professional

- Record screen recording, share with Claude

WEEK 5: FIREBASE INTEGRATION

Day 1: Firebase Setup

Your Task:

- Go to console.firebase.google.com

- Create project: "BillSplit"

- Add Android app

- Download google-services.json

- Place in android/app/

- Update android/build.gradle

- Update android/app/build.gradle

- Add Firebase packages to pubspec.yaml:

yaml

firebase_core: ^2.24.0

cloud_firestore: ^4.14.0

firebase_auth: ^4.16.0

firebase_storage: ^11.6.0

```

- [ ] Initialize Firebase in main.dart

- [ ] Test: Run app, check Firebase console

- [ ] Commit: "Setup Firebase"

### Day 2-3: Authentication

**Your Task:**

- [ ] Enable Email/Password auth in Firebase Console

- [ ] Create lib/services/auth_service.dart

- [ ] Create lib/features/auth/screens/login_screen.dart:

- Email input

- Password input

- Login button

- "Sign up" link

- Glassmorphic design

- [ ] Create lib/features/auth/screens/signup_screen.dart

- [ ] Implement sign up logic

- [ ] Implement login logic

- [ ] Add loading states

- [ ] Add error handling

- [ ] Test: Sign up new user, log out, log in

- [ ] Commit: "Add authentication"

### Day 4-5: Firestore Database Structure

**Your Task:**

- [ ] Design Firestore structure:

```

users/{userId}

- name

- email

- createdAt

bills/{billId}

- name

- createdBy

- items (array)

- payers (array)

- tax

- serviceCharge

- total

- createdAt

- Create lib/services/firestore_service.dart

- Implement methods:

  - createBill(Bill bill)

  - getBills(String userId)

  - updateBill(Bill bill)

  - deleteBill(String billId)

- Test: CRUD operations from Flutter DevTools

- Commit: "Setup Firestore service"

Day 6-7: Connect UI to Firestore

Your Task:

- Update CreateBillScreen to save to Firestore

- Update BillsScreen to load from Firestore

- Add StreamBuilder for real-time updates

- Add loading shimmer while loading

- Add error states

- Add pull-to-refresh

- Display bills as cards:

  - Bill name

  - Date

  - Total amount

  - Number of items/payers

- Test: Create bill on device A, see on device B

- Commit: "Connect UI to Firestore"

WEEK 5 CHECKPOINT:

- Authentication works (sign up, login, logout)

- Bills save to Firestore

- Bills load from Firestore

- Real-time updates work

- Error handling in place

- Share screenshot of Firestore console with data

WEEK 6: PAYMENT DEEP LINKING (UPDATED)

Day 1-2: Research Payment Links

Your Task:

- Research deep link formats:

  - Touch 'n Go: Test format

  - DuitNow: Research QR standard

  - Boost: Test if deep links exist

- Install packages:

yaml

url_launcher: ^6.2.0

qr_flutter: ^4.1.0

```

- [ ] Create test screen with buttons

- [ ] Test opening TNG app from your app

- [ ] Document working formats in code comments

- [ ] Commit: "Research payment links"

### Day 3-4: Payment Service

**Your Task:**

- [ ] Create lib/services/payment_service.dart

- [ ] Implement methods:

- `generateTNGLink(double amount, String phone, String note)`

- `generateDuitNowQR(String phone, double amount)`

- `generateBoostLink(double amount, String phone, String note)`

- `generateUniversalQR(Map paymentInfo)`

- [ ] Handle errors gracefully

- [ ] Add fallback to QR if deep link fails

- [ ] Test each payment method

- [ ] Commit: "Add payment service"

### Day 5-7: Payment Request Flow (UPDATED - MULTI-CHECKBOX)

**Your Task:**

- [ ] Update SplitSummaryScreen

- [ ] Add "Request Payment" button for each payer

- [ ] **NEW: Check if user has payment methods configured:**

- If not configured, show: "Set up your payment methods in Profile first"

- Link to Profile screen

- [ ] Create payment method selector sheet with **MULTI-CHECKBOX**:

- ☑️ Touch 'n Go option

- ☑️ DuitNow option

- ☑️ Boost option

- User can tick multiple boxes (receiver chooses what they'll accept)

- Grey out methods user hasn't configured in Profile

- Default behavior: All configured methods ticked

- Show message: "Tick the payment methods you'll accept"

- [ ] **Payer's view:**

- Receives message with multiple payment options

- Sees list of accepted methods (radio buttons or list)

- Chooses which method to use

- Gets appropriate payment link/QR for chosen method

- [ ] Generate shareable message:

```

Hi [Name]!

Your share for [Bill Name]: RM15.50

Choose how to pay:

• Touch 'n Go: [link]

• DuitNow: [link]

• Boost: [link]

Or scan QR: [QR image]

Thanks! 😊

- Use native share sheet (share to WhatsApp)

- Add "Copy Link" option for each method

- Add "Mark as Paid" button (manual for now)

- Test: Request payment with multiple methods, verify payer can choose

- Commit: "Add payment request flow with multi-checkbox"

WEEK 6 CHECKPOINT:

- Can generate payment links for TNG/DuitNow/Boost

- Multi-checkbox selector works

- Payer can choose from receiver's accepted methods

- Links open wallet apps correctly

- QR codes generate properly

- Share to WhatsApp works

- Demo the full flow, share with Claude

WEEK 7: GROUPS & COLLABORATION

Day 1-2: Group Models & Firestore

Your Task:

- Create lib/models/group.dart:

dart

class Group {

String id;

String name;

List<String> memberIds;

String createdBy;

DateTime createdAt;

}

```

- [ ] Add groups collection to Firestore:

```

groups/{groupId}

- name

- memberIds (array)

- createdBy

- createdAt

```

- [ ] Update FirestoreService:

- `createGroup(Group group)`

- `getGroups(String userId)`

- `addMemberToGroup(String groupId, String userId)`

- `getGroupBills(String groupId)`

- [ ] Test: Create group in console

- [ ] Commit: "Add group models"

### Day 3-4: Groups UI

**Your Task:**

- [ ] Update GroupsScreen to show groups

- [ ] Create CreateGroupSheet:

- Group name input

- Add members (search by email)

- Create button

- [ ] Display groups as cards:

- Group name

- Member count

- Recent bills count

- Member avatars (overlapping)

- [ ] Add floating action button to create group

- [ ] Test: Create 3 groups

- [ ] Commit: "Add groups UI"

### Day 5-7: Group Detail & Bill Integration

**Your Task:**

- [ ] Create lib/features/groups/screens/group_detail_screen.dart

- [ ] Show:

- Group name header

- List of members (avatars + names)

- Bills in this group

- "Create Bill in Group" button

- [ ] Update CreateBillScreen:

- Add "Select Group" dropdown at top

- Auto-populate payers from group members

- Save bill with groupId

- [ ] Update Bill model to include groupId

- [ ] Filter bills by group in GroupDetailScreen

- [ ] Test: Create bill in group, verify all members see it

- [ ] Commit: "Add group-bill integration"

**WEEK 7 CHECKPOINT:**

- [ ] Groups work end-to-end

- [ ] Can create bills in groups

- [ ] Group members auto-populate

- [ ] UI looks cohesive

- [ ] Share group creation flow with Claude

---

## WEEK 8: COMMENTS & ACTIVITY

### Day 1-3: Comments System

**Your Task:**

- [ ] Add comments subcollection to Firestore:

```

bills/{billId}/comments/{commentId}

- userId

- userName

- userAvatar

- text

- createdAt

```

- [ ] Create lib/core/widgets/comment_widget.dart:

- User avatar (left)

- Name + timestamp (top)

- Comment text

- Delete button (for own comments)

- [ ] Add comments section to SplitSummaryScreen

- [ ] Add comment input field at bottom

- [ ] Implement post comment

- [ ] Use StreamBuilder for real-time comments

- [ ] Test: Two users commenting on same bill

- [ ] Commit: "Add comments system"

### Day 4-5: Activity Timeline

**Your Task:**

- [ ] Add activity subcollection:

```

bills/{billId}/activities/{activityId}

- userId

- action (created, item_added, person_added, etc.)

- details (JSON)

- timestamp

```

- [ ] Create lib/core/widgets/activity_item.dart:

- Icon for action type

- Description text

- Relative timestamp

- [ ] Track activities:

- Bill created

- Item added/edited/deleted

- Person added

- Payment requested

- Payment marked paid

- [ ] Display in bill detail screen

- [ ] Test: Perform actions, watch timeline

- [ ] Commit: "Add activity timeline"

### Day 6-7: Emoji Reactions

**Your Task:**

- [ ] Add reactions map to bill document:

```

reactions: {

"👍": ["userId1", "userId2"],

"❤️": ["userId3"],

}

- Create emoji picker bottom sheet

- Display reactions on bill cards

- Implement add/remove reaction

- Animate reaction button

- Test: React to bills

- Commit: "Add emoji reactions"

WEEK 8 CHECKPOINT:

- Comments work with real-time updates

- Activity timeline shows all changes

- Emoji reactions are fun and smooth

- Social features feel complete

- Demo social features to Claude

WEEK 9: OFFLINE-FIRST ARCHITECTURE

Day 1-2: Local Database Setup

Your Task:

- Choose local DB:

  - Option A: Hive (simpler)

  - Option B: Drift (more powerful)

- Install package

- Initialize local database

- Create local bill table/box

- Implement local CRUD:

  - Save bill locally

  - Load bills from local

  - Update local bill

  - Delete local bill

- Test: Save/load without internet

- Commit: "Setup local database"

Day 3-4: Offline Bill Creation

Your Task:

- Update CreateBillScreen:

  - Save to local DB first

  - Generate temporary ID (UUID)

  - Mark with syncStatus: "pending"

- Update BillsScreen:

  - Load from local DB first

  - Show sync status badge:

    - "Pending" (yellow)

    - "Synced" (green checkmark)

    - "Error" (red warning)

- Test: Create bill in airplane mode

- Verify bill saves locally

- Commit: "Add offline creation"

Day 5-7: Sync System

Your Task:

- Create lib/services/sync_service.dart

- Install connectivity package:

yaml

connectivity_plus: ^5.0.0

- Listen for connectivity changes

- When online:

  - Get all pending bills from local DB

  - Upload to Firestore

  - Update local bill with real ID

  - Mark as synced

  - Handle errors (mark as error)

- Add retry logic (exponential backoff)

- Show sync progress in UI

- Handle conflicts (last-write-wins for now)

- Test: Create offline, go online, verify sync

- Commit: "Add sync system"

WEEK 9 CHECKPOINT:

- App works completely offline

- Bills save locally

- Auto-syncs when online

- Sync status visible to user

- Test thoroughly in airplane mode

- Share sync flow video with Claude

WEEK 10: PAYMENT TRACKING & NOTIFICATIONS (UPDATED)

Day 1-3: Payment Status System

Your Task:

- Add payment status to payer data:

dart

enum PaymentStatus { pending, paid, verified }

```

- [ ] Update Firestore bill structure

- [ ] Add "Mark as Paid" button in summary

- [ ] Update UI when paid:

- Green checkmark

- Strikethrough amount

- Subtle success animation

- [ ] Add "Undo" option (3 seconds)

- [ ] Show payment progress:

- "2 of 4 people paid"

- Progress bar

- [ ] Test: Mark payments, undo, verify state

- [ ] Commit: "Add payment tracking"

### Day 3-4: **NEW - Payment Tracking Dashboard**

**Your Task:**

- [ ] Create lib/features/payments/payment_dashboard_screen.dart

- [ ] **Money You're Owed Section:**

- Total amount: RM 150.00 (big, bold)

- Breakdown by e-wallet:

- 💳 Touch 'n Go: RM 80.00 (2 pending payments)

- 💵 DuitNow: RM 70.00 (1 pending payment)

- 🚀 Boost: RM 0.00

- Tap e-wallet to see who owes you via that method

- List of pending payments:

- John owes RM 40 (TNG) for "Dinner at Nando's"

- Sarah owes RM 40 (TNG) for "Dinner at Nando's"

- Mike owes RM 70 (DuitNow) for "Movies"

- [ ] **Money You Owe Section:**

- Total amount: RM 45.50

- Breakdown by e-wallet:

- 💳 Touch 'n Go: RM 45.50 (1 payment)

- 💵 DuitNow: RM 0.00

- "Pay Now" button for each

- List of pending payments:

- You owe Sarah RM 45.50 (TNG) for "Grocery Run"

- [ ] **Payment Statistics:**

- This month: RM 200 owed to you, RM 150 you owe

- Payment success rate: 85%

- Average time to payment: 2 days

- [ ] **Quick Actions:**

- "Send Reminder" for overdue payments (>3 days)

- Filter by date range

- Filter by e-wallet type

- Export payment history

- [ ] Add navigation to dashboard:

- From Home screen (show summary card)

- From Profile screen (link)

- From any bill summary (tap "View All Payments")

- [ ] Test: Create bills with different e-wallet selections, verify tracking

- [ ] Commit: "Add payment tracking dashboard"

### Day 4-5: Push Notifications

**Your Task:**

- [ ] Enable Firebase Cloud Messaging

- [ ] Add FCM package

- [ ] Request notification permissions

- [ ] Store device tokens in Firestore:

```

users/{userId}

- fcmToken

```

- [ ] Handle notification tap (open bill)

- [ ] Test: Send test notification from Firebase Console

- [ ] Commit: "Setup push notifications"

- [ ] Create Cloud Function (or use Firestore triggers):

- Trigger: When payment requested

- Action: Send FCM to payer

- Message: "You owe RM15.50 for [Bill Name]"

- [ ] Test: Request payment, receive notification

- [ ] Commit: "Add payment notifications"

### Day 6-7: Payment Reminders

**Your Task:**

- [ ] Add "Send Reminder" button for unpaid items

- [ ] Create reminder message template:

```

Hi [Name]! Friendly reminder 😊

You still owe RM15.50 for [Bill Name]

Pay here: [link]

- Use native share sheet

- Track last reminder time in Firestore

- Prevent spam (max 1 reminder per day)

- Add "Mark All as Paid" button

- Show payment statistics in dashboard:

  - "RM45 of RM60 collected"

  - Paid vs unpaid breakdown by e-wallet

- Test: Send reminders, track payments

- Commit: "Add payment reminders"

WEEK 10 CHECKPOINT:

- Payment tracking works

- Payment dashboard shows breakdown by e-wallet ✨

- Notifications send and open correctly

- Reminders are sent via WhatsApp

- Payment statistics display

- Test full payment flow, share dashboard screenshot with Claude

WEEK 11: TRANSACTION HISTORY & ANALYTICS

Day 1-3: History Screen

Your Task:

- Create lib/features/history/history_screen.dart

- Query user's bills sorted by date

- Group by time periods:

  - Today

  - This Week

  - This Month

  - Older

- Display bill cards with:

  - Bill name

  - Date (relative: "2 days ago")

  - Total amount

  - Payment status (2/4 paid)

  - Group name (if applicable)

  - Status badge (pending sync, synced)

- Add search bar

- Add filter by:

  - Group

  - Date range

  - Payment status

- Add pull-to-refresh

- Test: View history with 20+ bills

- Commit: "Add history screen"

Day 4-5: Analytics Dashboard

Your Task:

- Create lib/features/analytics/analytics_screen.dart

- Calculate statistics:

  - Total spent this month

  - Total spent all time

  - Average bill size

  - Most common group

  - Total bills created

  - Total bills participated in

- Install chart package:

yaml

fl_chart: ^0.66.0

- Create charts:

  - Spending over time (line chart)

  - Spending by group (pie chart)

  - Bills per month (bar chart)

- Style with glassmorphism

- Test: View analytics

- Commit: "Add analytics dashboard"

Day 6-7: Export Features

Your Task:

- Install PDF package:

yaml

pdf: ^3.10.0

printing: ^5.11.0

- Create lib/services/export_service.dart

- Implement PDF export:

  - Bill name + date

  - Items list with prices

  - Payers + amounts

  - Payment status

  - Total breakdown

- Add "Export Bill" button in SplitSummaryScreen

- Use native share sheet to share PDF

- Add "Export All Data" option in settings:

  - Generate JSON file

  - Include all bills

  - Use for backup/restore

- Test: Export bill, open PDF, verify format

- Commit: "Add export features"

WEEK 11 CHECKPOINT:

- History screen shows all bills organized

- Search and filters work

- Analytics display spending insights

- Charts render properly

- Can export bills as PDF

- Share analytics screenshot with Claude

WEEK 12: ONBOARDING, EMPTY STATES & POLISH

Day 1-2: Onboarding Flow

Your Task:

- Install packages:

yaml

smooth_page_indicator: ^1.1.0

shared_preferences: ^2.2.0

- Find free Lottie animations:

  - Go to lottiefiles.com

  - Search: "bill", "money", "friends", "offline"

  - Download JSON files

- Create lib/features/onboarding/onboarding_screen.dart

- Create 4 onboarding screens:

  - Screen 1: "Split bills effortlessly" + animation

  - Screen 2: "Drag & drop to assign" + animation

  - Screen 3: "Pay with any e-wallet" + animation

  - Screen 4: "Works offline" + animation

- Add page indicator dots

- Add "Skip" button (top-right)

- Add "Next" / "Get Started" button

- Save completion flag in SharedPreferences

- Show onboarding only on first launch

- Test: Fresh install shows onboarding once

- Commit: "Add onboarding flow"

Day 3-4: Empty States

Your Task:

- Download free illustrations from:

  - storyset.com

  - undraw.co

- Create lib/core/widgets/empty_state.dart:

  - Illustration

  - Heading text

  - Description text

  - Call-to-action button

- Add empty states for:

  - No bills yet:

    - "Start splitting bills!"

    - "Create your first bill to get started"

    - [Create Bill] button

  - No groups yet:

    - "Create a group"

    - "Groups make splitting with friends easier"

    - [Create Group] button

  - No payment history:

    - "No transactions yet"

    - "Your payment history will appear here"

  - Search results empty:

    - "No bills found"

    - "Try different keywords"

  - Offline mode:

    - "You're offline"

    - "Your bills will sync when you're back online"

- Make them match your aesthetic (Nintendo-cute)

- Test: Fresh account sees all empty states

- Commit: "Add empty states"

Day 5-7: Micro-interactions & Polish

Your Task:

- Add haptic feedback everywhere:

  - Button presses

  - Drag start/end

  - Item assigned to payer

  - Payment marked paid

  - Bill created

  - Tab changes

- Optional: Add sound effects:

  - Download free sounds from zapsplat.com

  - Button tap (subtle click)

  - Success chime (payment marked paid)

  - Whoosh (drag release)

- Add loading skeletons:

  - Install: shimmer: ^3.0.0

  - Replace spinners with skeleton screens

  - Bills list loading state

  - Group list loading state

- Add success animations:

  - Install: confetti: ^0.7.0

  - Confetti when bill split complete

  - Checkmark animation when payment marked paid

- Polish all animations:

  - Review every transition

  - Ensure consistent timing (150ms/300ms/500ms)

  - Add easing curves

  - Remove any jankiness

- Add pull-to-refresh everywhere:

  - Bills list

  - Groups list

  - History

- Review entire app:

  - Fix any UI inconsistencies

  - Ensure all text uses design system fonts

  - Verify all colors match palette

  - Test on different screen sizes

- Test: Use app end-to-end, feel the polish

- Commit: "Add micro-interactions and polish"

WEEK 12 CHECKPOINT:

- Onboarding flows smoothly

- Empty states are helpful and cute

- Haptics everywhere (feels premium)

- Loading states are elegant

- Success moments are celebratory

- App feels cohesive and polished

- Record full app walkthrough, share with Claude

WEEK 13: PROFILE, SETTINGS & ACCOUNT (UPDATED)

Day 1-2: Profile Screen (UPDATED - Payment Methods)

Your Task:

- Update lib/features/profile/profile_screen.dart

- Display user info:

  - Large avatar (center, 120px)

  - Name (tap to edit)

  - Email

  - "Member since [date]"

  - Stats cards:

    - Total bills created

    - Total amount split

    - Groups joined

- NEW: Add "My Payment Methods" section:

  - Card with glassmorphic background

  - List of configured payment methods:

    - 💳 Touch 'n Go: 012-345-6789 ✓

    - 💵 DuitNow: 012-345-6789 ✓

    - 🚀 Boost: Not set up

  - "Add Payment Method" button

  - Tap existing method to edit

- Create AddPaymentMethodSheet:

  - Select method: TNG / DuitNow / Boost (dropdown)

  - Phone number input (with validation)

  - "Save" button

  - Show preview: "Others will pay you via [method] at [number]"

- Data model update:

dart

class UserPaymentProfile {

String? tngNumber;

String? duitnowNumber;

String? boostNumber;

}

```

- [ ] Save payment methods to Firestore:

```

users/{userId}

- paymentMethods: {

tng: "0123456789",

duitnow: "0123456789",

boost: null

}

```

- [ ] Add validation:

- Malaysian phone format (01X-XXXX-XXXX)

- Must be 10-11 digits

- Show error if invalid

- [ ] Add "Edit Profile" button (for name/avatar)

- [ ] Create EditProfileSheet:

- Name input

- Avatar picker (camera or gallery)

- Save button

- [ ] Implement avatar upload to Firebase Storage

- [ ] Update user profile in Firestore

- [ ] Update avatar everywhere in app

- [ ] Test:

- Add all payment methods

- Edit payment method

- Remove payment method

- Change name and photo

- [ ] Commit: "Add profile screen with payment methods"

### Day 3-4: Settings Screen

**Your Task:**

- [ ] Create lib/features/settings/settings_screen.dart

- [ ] Add settings options:

- **Notifications** (toggle)

- Payment requests

- Comments

- Payment received

- **Default Currency** (RM for now)

- **Language** (English/BM - placeholder)

- **App Theme** (Light/Dark - if time permits)

- **Sound Effects** (toggle)

- **Haptic Feedback** (toggle)

- **About** (link to About page)

- [ ] Save preferences to SharedPreferences

- [ ] Apply settings throughout app:

- Disable haptics if toggled off

- Disable sounds if toggled off

- [ ] Create settings sections with headers

- [ ] Use nice icons for each setting

- [ ] Test: Toggle all settings, verify they persist

- [ ] Commit: "Add settings screen"

### Day 5-7: Account Management & About

**Your Task:**

- [ ] Add account management options:

- **Change Password:**

- Current password input

- New password input

- Confirm new password

- Update button

- **Delete Account:**

- Warning dialog

- "Are you sure?" confirmation

- Delete all user data

- Delete Firestore documents

- Sign out

- **Log Out:**

- Simple confirmation

- Clear local cache

- Return to login

- [ ] Create lib/features/settings/about_screen.dart:

- App icon (large, center)

- App name

- Version number (from pubspec.yaml)

- Developer info (your name)

- Contact email

- Links section:

- Terms of Service (placeholder URL)

- Privacy Policy (placeholder URL)

- GitHub repo (optional)

- "Made with ❤️ in Malaysia 🇲🇾"

- [ ] Implement change password

- [ ] Implement delete account (careful!)

- [ ] Implement log out

- [ ] Test: Change password, log out, log in with new password

- [ ] Commit: "Add account management"

**WEEK 13 CHECKPOINT:**

- [ ] Profile looks professional

- [ ] **Payment methods fully configured** ✨

- [ ] Settings work and persist

- [ ] Can change password

- [ ] Can delete account

- [ ] About page has all info

- [ ] Share profile/settings screenshots with Claude

---

## WEEK 14: COMPREHENSIVE TESTING & BUG FIXES

### Day 1-2: End-to-End Testing Session

**Your Task:**

- [ ] Test complete user journey:

1. Sign up

2. Complete onboarding

3. **Set up payment methods in Profile** ✨

4. Create first bill

5. Add items

6. Add payers

7. Drag and drop assignment

8. View summary

9. **Request payment (multi-checkbox selection)** ✨

10. Share to WhatsApp

11. Mark as paid

12. **Check payment dashboard** ✨

13. Add comment

14. React with emoji

15. Create group

16. Create bill in group

17. View history

18. View analytics

19. Export bill

20. Edit profile

21. Change settings

22. Log out

23. Log in

- [ ] Document every bug found in a list

- [ ] Categorize bugs:

- **Critical** (crashes, data loss, can't use app)

- **High** (major features broken)

- **Medium** (annoying but not blocking)

- **Low** (minor UI issues, typos)

- [ ] Fix all critical bugs immediately

- [ ] Commit after each fix

### Day 3-4: Edge Cases & Input Validation

**Your Task:**

- [ ] Test edge cases:

- [ ] Empty bill (no items) - prevent or handle

- [ ] Single item bill - should work

- [ ] 50+ items in one bill - test performance

- [ ] Very long item names (100+ chars) - truncate

- [ ] Very long bill names - truncate

- [ ] RM 0.00 items - prevent or allow

- [ ] Negative amounts - prevent

- [ ] Decimal precision (RM 10.999) - round properly

- [ ] Special characters in names (@#$%) - sanitize

- [ ] Emojis in names - allow or prevent

- [ ] **Payment methods: Invalid phone formats** ✨

- [ ] **Payment methods: Empty phone number** ✨

- [ ] **Requesting payment without configured methods** ✨

- [ ] **Ticking no checkboxes in payment request** ✨

- [ ] No internet on critical actions - queue properly

- [ ] Firebase auth errors - show friendly messages

- [ ] Firestore permission errors - handle gracefully

- [ ] Storage quota exceeded - warn user

- [ ] Very slow internet - show loading states

- [ ] App backgrounded during operation - resume properly

- [ ] Low memory device - don't crash

- [ ] Add input validation:

- [ ] Bill name required (min 1 char)

- [ ] Item name required

- [ ] Price must be > 0

- [ ] Email format validation

- [ ] Password strength (min 6 chars)

- [ ] **Phone number format validation (Malaysian)** ✨

- [ ] **At least one payment method checkbox selected** ✨

- [ ] Add error messages:

- [ ] Replace generic errors with friendly messages

- [ ] "Oops! Something went wrong" → specific error

- [ ] Add retry buttons where appropriate

- [ ] Test: Try to break the app with bad inputs

- [ ] Commit: "Add input validation and error handling"

### Day 5-7: Performance Optimization

**Your Task:**

- [ ] Profile app performance:

- [ ] Open Flutter DevTools

- [ ] Record performance

- [ ] Navigate through app

- [ ] Look for frame drops (should be 60fps)

- [ ] Optimize slow operations:

- [ ] Use `const` constructors everywhere possible

- [ ] Avoid rebuilding entire trees

- [ ] Implement `ListView.builder` for long lists

- [ ] Add pagination for bills (load 20 at a time)

- [ ] Cache images and assets

- [ ] Optimize Firestore queries:

- [ ] Add indexes for common queries

- [ ] Limit query results (use pagination)

- [ ] Use `get()` instead of `snapshots()` where real-time not needed

- [ ] Reduce app size:

- [ ] Remove unused assets

- [ ] Compress images

- [ ] Use vector graphics (SVG) where possible

- [ ] Fix memory leaks:

- [ ] Cancel subscriptions in dispose()

- [ ] Remove listeners properly

- [ ] Close controllers

- [ ] Test on low-end device:

- [ ] Create emulator with low specs

- [ ] Or test on older physical device

- [ ] Ensure smooth 60fps

- [ ] Commit: "Performance optimizations"

**WEEK 14 CHECKPOINT:**

- [ ] All critical bugs fixed

- [ ] Edge cases handled

- [ ] **Payment method validation works** ✨

- [ ] Input validation in place

- [ ] App runs smoothly (60fps)

- [ ] No memory leaks

- [ ] Error messages are friendly

- [ ] Share performance metrics with Claude

---

## WEEK 15: BETA TESTING & ITERATION

### Day 1-2: Beta Preparation

**Your Task:**

- [ ] Create beta testing group:

- [ ] Recruit 10-20 friends/classmates

- [ ] Mix of Android devices (different brands/versions)

- [ ] Include some non-tech-savvy users

- [ ] Write testing instructions:

```

BillSplit Beta Test Instructions

Thanks for testing! Please:

1. Sign up for an account

2. Set up your payment methods (TNG/DuitNow/Boost) ✨

3. Create at least 2 bills

4. Try splitting with a friend

5. Request a payment via WhatsApp (test multi-checkbox) ✨

6. Check the payment dashboard ✨

7. Try the app in airplane mode

What to look for:

- Anything confusing?

- Any crashes or bugs?

- Features you wish existed?

- Overall: Would you use this?

Report issues here: [Google Form link]

```

- [ ] Create feedback form (Google Forms):

- [ ] What do you like most?

- [ ] What's confusing or frustrating?

- [ ] Did you encounter any bugs? (describe)

- [ ] What features are missing?

- [ ] **Was setting up payment methods easy?** ✨

- [ ] **Did the multi-checkbox payment request make sense?** ✨

- [ ] On a scale of 1-10, would you use this?

- [ ] Would you recommend to friends?

- [ ] Any other comments?

- [ ] Set up Firebase App Distribution:

- [ ] Go to Firebase Console

- [ ] Enable App Distribution

- [ ] Upload your APK

- [ ] Or use: `firebase appdistribution:distribute`

- [ ] Alternative: Use Google Play Internal Testing

- [ ] Send beta invites via email

- [ ] Create WhatsApp/Telegram group for testers

- [ ] Commit: "Prepare for beta testing"

### Day 3-4: Beta Launch & Monitoring

**Your Task:**

- [ ] Send beta invites to all testers

- [ ] Post in tester group:

```

🚀 BillSplit Beta is LIVE!

Download here: [link]

Please test and fill out the feedback form.

Feel free to ask questions in this group!

Let's make bill splitting great again! 🇲🇾

```

- [ ] Monitor Firebase Crashlytics:

- [ ] Check for crashes

- [ ] Fix critical crashes immediately

- [ ] Monitor feedback form responses

- [ ] Be responsive in tester group:

- [ ] Answer questions quickly

- [ ] Acknowledge reported bugs

- [ ] Explain confusing features (especially payment methods) ✨

- [ ] Document all feedback:

- [ ] Create spreadsheet

- [ ] Categorize by priority

- [ ] Note frequency (how many people reported it)

- [ ] Daily check-ins:

- [ ] Morning: Check crashlytics

- [ ] Afternoon: Check feedback form

- [ ] Evening: Respond to testers

### Day 5-7: Rapid Iteration

**Your Task:**

- [ ] Analyze feedback:

- [ ] What bugs are most common?

- [ ] What's most confusing?

- [ ] What features do people want?

- [ ] **How are people using payment methods?** ✨

- [ ] What's the overall sentiment?

- [ ] Prioritize fixes:

- [ ] **P0 (Immediate):**

- Crashes

- Can't complete core flow

- Data loss issues

- **Payment method setup broken** ✨

- [ ] **P1 (This week):**

- Major UX confusion

- Frequently reported bugs

- Quick-win features

- **Payment checkbox UI unclear** ✨

- [ ] **P2 (Post-launch):**

- Nice-to-haves

- Minor UI issues

- Feature requests

- [ ] Implement P0 and P1 fixes:

- [ ] Fix blocking bugs

- [ ] Simplify confusing flows

- [ ] Add missing obvious features

- [ ] Improve error messages

- [ ] **Clarify payment method setup flow** ✨

- [ ] **Add tooltips to payment checkboxes** ✨

- [ ] Push updated beta build:

- [ ] Increment version number

- [ ] Upload to App Distribution

- [ ] Notify testers of update

- [ ] Re-test with same group:

- [ ] "We've fixed the issues you reported!"

- [ ] Ask them to test again

- [ ] Collect new feedback

- [ ] Repeat until feedback is mostly positive

- [ ] Commit frequently: "Fix: [issue description]"

**WEEK 15 CHECKPOINT:**

- [ ] 10+ beta testers actively using app

- [ ] Major issues identified and fixed

- [ ] **Payment method flow validated by users** ✨

- [ ] Testers say "I would use this"

- [ ] Crashlytics shows <1% crash rate

- [ ] Ready to launch publicly

- [ ] Share beta feedback summary with Claude

---

## WEEK 16: LAUNCH PREPARATION & PUBLIC RELEASE

### Day 1: App Store Assets

**Your Task:**

- [ ] Create app icon (1024x1024):

- [ ] Use Canva (free) or Figma

- [ ] Simple, recognizable design

- [ ] Relates to bill splitting (receipt icon?)

- [ ] Uses your color palette

- [ ] Export as PNG

- [ ] Use appicon.co to generate all sizes

- [ ] Replace in `android/app/src/main/res/`

- [ ] Create adaptive icon (Android):

- [ ] Foreground layer (icon)

- [ ] Background layer (solid color or gradient)

- [ ] Create screenshots (5-8 required):

1. Main split screen (drag & drop in action)

2. **Payment request screen (showing multi-checkbox)** ✨

3. **Payment dashboard (showing e-wallet breakdown)** ✨

4. Groups screen

5. Beautiful bill summary

6. Analytics/history screen

- [ ] Use actual app (not mockups)

- [ ] Use screely.com for device frames

- [ ] Add captions/highlights (optional)

- [ ] Size: 1080x1920 (portrait) or 1920x1080 (landscape)

- [ ] Write app description:

- [ ] **Short description** (80 chars max):

```

Split bills effortlessly. Choose any e-wallet. Works offline. Made for Malaysia.

```

- [ ] **Long description:**

```

🇲🇾 Made for Malaysia

Split bills with friends the easy way. BillSplit makes dividing restaurant bills, group expenses, and shared costs effortless with beautiful drag-and-drop interface.

✨ KEY FEATURES

• Drag & drop items to assign to friends

• Flexible payment: receiver picks which e-wallets they accept ✨

• Request payments via Touch 'n Go, DuitNow, Boost

• Track who owes you, organized by e-wallet ✨

• Works completely offline (syncs when online)

• Only YOU need the app - friends pay via link

• Create groups for regular hangouts

• Track payment status

• Beautiful, smooth interface

💳 PAYMENT SUPPORT

• Touch 'n Go eWallet

• DuitNow

• Boost

• Universal QR codes

• Receiver chooses what to accept, payer picks their method ✨

👥 PERFECT FOR

• Students splitting meal costs

• Friends sharing expenses

• Group dinners and outings

• Regular hangout groups

📱 EASY TO USE

1. Add items to your bill

2. Drag items to friends

3. Pick which e-wallets you'll accept ✨

4. Request payment via WhatsApp

5. Track payments in your dashboard ✨

🔒 PRIVACY

Your data is secure and encrypted. We don't store payment information.

🆓 COMPLETELY FREE

No ads, no subscriptions, no hidden costs.

Made with ❤️ for Malaysians

- Keywords: bill split, touch n go, duitnow, malaysia, expense sharing, group payment, ewallet

- Create feature graphic (1024x500):

  - Promotional banner for Play Store

  - Show app name + tagline + screenshot

- Commit: "Add app store assets"

Day 2: Google Play Console Setup

Your Task:

- Pay $25 Google Play Developer fee:

  - Go to play.google.com/console

  - Sign up as developer

  - Pay one-time fee

- Create app listing:

  - Click "Create app"

  - App name: "BillSplit - Easy Bill Splitting"

  - Default language: English (Malaysia)

  - App or game: App

  - Free or paid: Free

- Complete app content:

  - Privacy policy URL:

    - Use iubenda.com (free tier)

    - Or create simple page on GitHub Pages

    - Include: What data you collect, how you use it

  - App access: All features available without restrictions

  - Ads: No ads

  - Content rating:

    - Complete questionnaire

    - Should get: Everyone/PEGI 3

  - Target audience:

    - 18 and over (financial app)

  - News app: No

  - COVID-19 contact tracing: No

  - Data safety:

    - What data collected: Email, name, bill data, phone numbers (for payment methods) ✨

    - Data encrypted: Yes

    - User can delete data: Yes

- Upload screenshots (in Store Listing section)

- Upload feature graphic

- Write descriptions

- Set app icon

- Set country availability:

  - For now: Malaysia only (test locally)

  - Later: Can expand to other countries

Day 3: Generate Signed APK/AAB

Your Task:

- Generate keystore for signing:

bash

keytool -genkey -v -keystore billsplit-release-key.jks -keyalg RSA -keysize 2048 -validity 10000 -alias billsplit

```

- [ ] Enter password (SAVE THIS!)

- [ ] Enter your details

- [ ] Store keystore file safely (DON'T lose it!)

- [ ] Create `android/key.properties`:

```

storePassword=your_password

keyPassword=your_password

keyAlias=billsplit

storeFile=../billsplit-release-key.jks

- Add to .gitignore (NEVER commit this!)

- Update android/app/build.gradle:

gradle

def keystoreProperties = new Properties()

def keystorePropertiesFile = rootProject.file('key.properties')

if (keystorePropertiesFile.exists()) {

keystoreProperties.load(new FileInputStream(keystorePropertiesFile))

}

android {

...

signingConfigs {

release {

keyAlias keystoreProperties['keyAlias']

keyPassword keystoreProperties['keyPassword']

storeFile keystoreProperties['storeFile'] ? file(keystoreProperties['storeFile']) : null

storePassword keystoreProperties['storePassword']

}

}

buildTypes {

release {

signingConfig signingConfigs.release

}

}

}

- Build App Bundle (AAB):

bash

flutter build appbundle --release

```

- [ ] Verify AAB created:

- [ ] `build/app/outputs/bundle/release/app-release.aab`

- [ ] Test locally first:

- [ ] Build APK: `flutter build apk --release`

- [ ] Install on device: `adb install build/app/outputs/flutter-apk/app-release.apk`

- [ ] Test thoroughly on real device

- [ ] Upload AAB to Play Console:

- [ ] Go to "Release" → "Production"

- [ ] Click "Create new release"

- [ ] Upload app-release.aab

- [ ] Release name: "1.0.0 - Initial Release"

- [ ] Release notes:

```

🎉 Welcome to BillSplit!

Initial release featuring:

• Drag & drop bill splitting

• Flexible e-wallet payments (TNG, DuitNow, Boost) ✨

• Payment tracking dashboard ✨

• Groups for regular friends

• Offline support

• Beautiful Malaysian-first design

Made with love for Malaysians 🇲🇾

```

- [ ] Save as draft (don't publish yet!)

- [ ] Review all Play Console sections for completeness

### Day 4: Pre-Launch Checklist & Final Testing

**Your Task:**

- [ ] Final testing on real device:

- [ ] Complete user flow end-to-end

- [ ] **Set up all three payment methods** ✨

- [ ] **Test payment request with different checkbox combinations** ✨

- [ ] Test all payment links (TNG, DuitNow, Boost)

- [ ] **Verify payment dashboard shows correct breakdown** ✨

- [ ] Test offline mode thoroughly

- [ ] Verify all screens look good

- [ ] Check for any typos in UI

- [ ] Test on different screen sizes (if possible)

- [ ] Verify Firebase quotas:

- [ ] Check current usage

- [ ] Ensure within free tier limits

- [ ] Set up budget alerts (optional)

- [ ] Set up analytics events:

- [ ] Bill created

- [ ] Payment requested

- [ ] **Payment method added** ✨

- [ ] **Payment dashboard viewed** ✨

- [ ] User signed up

- [ ] App opened

- [ ] Check all text for typos:

- [ ] App description

- [ ] In-app text

- [ ] Error messages

- [ ] Button labels

- [ ] Prepare launch announcement:

- [ ] Reddit post draft (r/malaysia)

- [ ] Facebook post draft

- [ ] WhatsApp message template

- [ ] Instagram story template (if applicable)

- [ ] Line up beta testers to review:

- [ ] Message: "We're launching tomorrow! Please leave a review when it's live"

- [ ] Prepare app store link to share

- [ ] Create simple landing page (optional):

- [ ] Use Carrd or GitHub Pages (free)

- [ ] Show app screenshots

- [ ] Link to Play Store

- [ ] Contact email

- [ ] Mental preparation:

- [ ] Accept that not everyone will love it

- [ ] Some reviews will be harsh

- [ ] Launch is just the beginning

- [ ] Celebrate the milestone!

- [ ] Commit: "Final pre-launch preparations"

### Day 5: LAUNCH DAY! 🚀

**Your Task:**

**Morning:**

- [ ] Final smoke test (one more time!)

- [ ] Go to Google Play Console

- [ ] Review release one last time

- [ ] Take a deep breath

- [ ] **Click "Submit for review"**

- [ ] Wait for approval (usually 2-48 hours)

**While waiting for approval:**

- [ ] Prepare launch materials:

- [ ] Record screen recording demo (30-60 seconds)

- [ ] **Show payment method setup** ✨

- [ ] **Show multi-checkbox payment request** ✨

- [ ] **Show payment dashboard** ✨

- [ ] Create promotional graphics

- [ ] Write launch posts

- [ ] Monitor email for Play Store updates

**Once approved (you'll get email):**

- [ ] **🎉 CELEBRATE!** (seriously, you did it!)

- [ ] Share launch posts:

**Reddit (r/malaysia):**

```

Title: I built a bill-splitting app for Malaysians (supports TNG, DuitNow, works offline)

Hey r/malaysia! Final year CS student here.

I got tired of the messy process of splitting bills with friends - screenshotting QR codes, manual calculations, chasing people for money. So I built an app to fix it.

**BillSplit** - Made specifically for Malaysia:

• Drag & drop interface (way easier than manual entry)

• Flexible e-wallet support: YOU pick which ones you accept, THEY choose how to pay ✨

• Supports TNG, DuitNow, Boost payment links

• Track who owes you, organized by payment method ✨

• Works offline (crucial for our spotty mall wifi)

• Only YOU need the app - friends pay via WhatsApp link

• Groups for regular hangouts

• 100% free, no ads

[Screenshots]

Download: [Play Store link]

Would love your feedback! This is my final year project and first real app launch.

Made with ❤️ in PJ

```

**Facebook (Malaysian groups):**

```

🇲🇾 New Malaysian App Alert!

Tired of splitting bills with friends? I built an app for that!

✨ BillSplit - drag & drop bill splitting

💳 Works with TNG, DuitNow, Boost

🎯 YOU choose which e-wallets you accept, THEY pick how to pay ✨

📊 Track payments by e-wallet ✨

📱 Only you need the app - friends pay via link

🔒 Works offline (no more lost bills!)

100% free, made by a Malaysian student.

Download: [link]

Let me know what you think! 😊

```

**WhatsApp (to all contacts):**

```

Hey! I finally launched my app 🎉

BillSplit - makes splitting bills super easy with drag & drop.

Plus you can choose which e-wallet you want people to pay you with!

Check it out: [link]

Would mean a lot if you could try it and leave a review!

```

**LinkedIn (professional angle):**

```

Excited to announce the launch of my first mobile app! 🚀

BillSplit is a Malaysian-first bill-splitting application built with Flutter and Firebase. It addresses the unique pain points of Malaysia's fragmented payment ecosystem with:

• Flexible multi-e-wallet support (receiver selects accepted methods)

• Payment tracking dashboard organized by e-wallet

• Offline-first architecture

• Beautiful glassmorphic UI

Key learnings from this 4-month journey:

• Full-stack mobile development

• Product management & scoping

• User research & testing

• Shipping under constraints

Available now on Google Play: [link]

#Flutter #MobileApp #Malaysia #ProductLaunch

```

- [ ] Ask beta testers to review (WhatsApp group)

- [ ] Post in family group chat (they'll be proud!)

- [ ] Share on Instagram story (personal account)

**Evening:**

- [ ] Monitor Play Store:

- [ ] Check download numbers

- [ ] Read reviews (brace yourself)

- [ ] Respond to every review (positive and negative)

- [ ] Monitor Firebase:

- [ ] Active users

- [ ] Crashlytics (any crashes?)

- [ ] Analytics events

- [ ] Monitor social posts:

- [ ] Respond to comments

- [ ] Answer questions

- [ ] Engage with feedback

### Day 6-7: Post-Launch Monitoring & Support

**Your Task:**

- [ ] Daily monitoring:

- [ ] Downloads (realistic: 10-50 first day)

- [ ] Active users

- [ ] Crash-free rate (target: >99%)

- [ ] Reviews and ratings

- [ ] Comments on social posts

- [ ] Respond to users:

- [ ] Thank positive reviewers

- [ ] Address negative reviews professionally:

```

Thanks for the feedback! We're working on [issue].

Update coming soon. Please email billsplit@example.com

for more help.

- Answer questions quickly

- Be present and engaged

- Fix any critical bugs:

  - If crashes reported, fix immediately

  - Push hotfix update if needed

  - Keep users informed

- Collect metrics:

  - Day 1: X downloads

  - Day 2: Y downloads

  - Retention rate

  - Most used features

  - Payment method adoption rate ✨

  - Payment dashboard usage ✨

  - Common issues

- Plan next steps:

  - Based on feedback, what to build next?

  - iOS version? (if successful)

  - Missing features?

  - Marketing strategy?

- Document learnings:

  - What went well?

  - What would you do differently?

  - What surprised you?

- Update resume:

  - Add BillSplit to projects

  - Include metrics (X downloads, Y users)

  - Link to Play Store

- Celebrate properly!

  - You shipped a real product

  - Users are using something you built

  - You completed a 16-week journey

  - Treat yourself to something nice

WEEK 16 COMPLETE! 🎊

POST-LAUNCH: WEEK 17+

First Week After Launch:

- Daily: Check metrics, respond to reviews

- Fix any blocking bugs

- Collect feature requests

- Plan v1.1 update

- Analyze user behavior (which features are used most?)

- Track payment method and dashboard adoption ✨

- Reach out to users for interviews (understand their needs)

Week 18-20: Version 1.1

- Prioritize top 3 user requests

- Fix top 5 reported bugs

- Performance improvements based on analytics

- Improve payment method UX if needed ✨

- Update screenshots if UI changed

- Release notes highlighting fixes

- Goal: Improve rating to 4.5+

Week 21-24: Version 1.5 (Receipt OCR)

- Integrate Google ML Kit

- Build camera capture screen

- Implement text extraction

- Parse Malaysian receipt formats

- Build correction UI (for when OCR fails)

- Beta test with real receipts

- Market as "major update"

Month 6: Evaluate Success

Decision point - Is it worth continuing?

If YES (500+ active users, 4.5+ rating, organic growth):

- Consider iOS version

- Explore merchant partnerships

- Add premium features (optional)

- Form proper company/register business

- Monetization strategy

- Hire help (designer, marketer, or cofounder)

If MAYBE (100-500 users, 4.0+ rating, slow growth):

- Double down on marketing

- Talk to more users (what's missing?)

- Consider pivot (different target market?)

- Keep as side project while job hunting

If NO (<100 users, <4.0 rating, negative feedback):

- Analyze what went wrong

- Extract learnings

- Update portfolio with honest reflection

- Move on to next project

- Still an incredible learning experience!

📊 SUCCESS METRICS TRACKER

Track These Weekly:

WEEK 1:

- Downloads: ___

- DAU: ___

- Bills Created: ___

- Payment Methods Configured: ___ ✨

- Star Rating: ___

- Reviews: ___

WEEK 2:

- Downloads: ___

- DAU: ___

- Bills Created: ___

- Payment Methods Configured: ___ ✨

- Payment Dashboard Views: ___ ✨

- Star Rating: ___

- Reviews: ___

[Continue tracking...]

Benchmarks to Hit:

| Metric | Week 1 | Week 4 | Month 3 | Month 6 |
| --- | --- | --- | --- | --- |
| Downloads | 50+ | 200+ | 500+ | 1,000+ |
| DAU | 20+ | 50+ | 100+ | 200+ |
| Star Rating | 4.0+ | 4.2+ | 4.3+ | 4.5+ |
| Retention (D7) | 30%+ | 35%+ | 40%+ | 45%+ |
| Payment Methods/User ✨ | 1.5+ | 2.0+ | 2.2+ | 2.5+ |

🎯 YOUR COMMITMENT TRACKER

Daily Checklist (During Development):

- Code for 3-4 hours

- Commit to Git at least once

- Test what you built

- Update Claude on progress (weekly minimum)

Weekly Checklist:

- Complete week's tasks (or adjust timeline)

- Review code quality

- Test on real device

- Share progress with Claude

- Celebrate small wins

When You Feel Like Quitting:

- Re-read the project summary

- Look at Week 1 screenshots (see how far you've come)

- Remember: This is your portfolio piece

- Talk to Claude (I'll motivate you)

- Take a day off, come back fresh

- Read success stories of other indie devs